## Slide 1
CP5046 Group Presentation
Mouse Dynamics
Analysis
Machine Learning Project · Group 2

## Slide 2
Team Charter
Dave
Nguyen Thanh Binh
Project Manager
Bhuvi
Bhuvaneswari Saravanan
Researcher
Hemmy
Hemanth Kumar
Scrum Master

## Slide 3
Project Introduction
Mouse Dynamics Analysis
Checks Authenticity Of Users based on Mouse Movement Patterns
🔐
Protect student accounts from unauthorised access non-invasively
🎓
Verify the identity of students attempting assessments
🌐
Data Analysis – Machine Learning

## Slide 4
Interviews
Q1
Why is there a need for this type of application?
Recent Events
Q2
Are the students all healthy or are there any disabled students?
Outliers
Q3
What are the expectations for a general weekly timeframe?
Project Requirements

## Slide 5
User Stories
1
Loading Data
As a data team member, I want to load and visualize student mouse movement data so that I can confirm the data is usable.
2
Feature Selection
As a security team member, I want to see which mouse behaviors are unique enough to tell students apart.
3
Visualization of Feature Set
As a management team member, I want an organized table of student mouse behavior measurements for governance.

## Slide 6
Product Backlog
ID
Backlog Item
Priority
Sprint
Status
PB-01
Data Loading
Must
1
Done
PB-02
Feature Selection
Must
2
Done
PB-03
Visualization (Analysis)
Must
3
Done
Kanban Board Activities : https://www.figma.com/board/83IxzxWTGTgGQOvhXNQeAf/2026-TR2-ICT1-Group2?node-id=7-9760&t=EnZKeE4VFpgojbMP-0

## Slide 7
Sprint Backlog
Dave
Feature Evaluation Set 2
Visualization
Bhuvi
Feature Evaluation Set 3
Visualization
Hemmy
Loading Data
Feature Evaluation Set 1
Visualization

## Slide 8
Sprint Pilot 1
Low Fidelity Prototypes
Scrum Retrospective
Lack of clear understanding of goals led to plan revisions
Lack of accountability and insufficient time allocation
Inefficient communication and separate expectations

## Slide 9
Client Feedback
📋
Clearer Information
Legends
Labels
Purpose of Charts
📚
Research Papers
Supporting literature
Academic references

## Slide 10
Sprint Pilot 2
Daily Scrums
Scrum Retrospective
Lagging behind on objectives, work carried into next sprint
Inefficient communication continued from previous sprint
Lack of implementation of client feedback

## Slide 11
Sprint Pilot 3
High Fidelity
Scrum Retrospective
Sprint goals not specific enough — team worked in different directions
Client feedback not consistently reaching all team members
Individual work not shared early enough for mid-sprint feedback

## Slide 12
Challenges
Diverse Team
→
Different Backgrounds
→
Different Expectations
→
No Shared Vision
→
Longer Deadlines
→
Lack of Quality
Impact of Team Diversity on Project Delivery
Diverse backgrounds strengthened technical perspectives but required additional coordination effort

## Slide 13
Project Outcome
3 Feature Selection Algorithms
ExtraTreesClassifier
93%
Accuracy
SelectKBest
88%
Accuracy
Recursive Feature
Elimination
94%
Accuracy
Consistent Top 20 Features identified across all three algorithms
Consistent Machine Learning Algorithm Model — Random Forest Classifier

## Slide 14
Conclusion
Status
✅
Successful in Analysis
⚠️
Difficulty with team co-ordination
Moving Forward
📋
Stricter Policies
🤝
Better Team Dynamics
Google Colab Project : https://colab.research.google.com/drive/1XO4Zbx4cWiJHJbDCARcp0VU_lAN73c7t?usp=sharing